**Project Modules**

|  |  |  |  |
| --- | --- | --- | --- |
| **SR#** | **Module** | **Time** | **Budget** |
| 1 | **Organization Management**   * Create Organization from admin * Organizations can create, update and delete user. * Organization can make its profile   **Course Management**   * Admin Can create / update / delete course. * Course displayed on frontend | 6 Days | 25 K |
|
| 2 | **Video Management**   * Admin can upload, delete, update video. * Upload video on hosting or link from cloud   **Quiz Management**   * Admin can create quiz against video or course * Admin can update, delete quizzes. | 6 Days | 25 K |
|
| 3 | **User Management**   * Authentication * Manage profile * Enrolled course * Play video   **User Enrolled + Video Analytics**   * Analytics for admin * Analytics for origination * Analytics for user * Show quiz after watching video | 8 Days | 25 K |
|
| 4 | **Quiz Analytics + Grade + Results + Assessment**   * Analytics for admin * Analytics for origination * Analytics for user * Play quiz * Quiz result + Graphis   **Third Party Integration**   * Google analytics * Social Media Sharing * Other third party integration | 8 Days | 25 K |
|
| 5 | **API Creation**   * Create Web Api for third party * Testing APi   **Reviews + Technical Support**   * All reviews about the previous modules * Complete web testing * Technical Support for admin * Modification if necessary | 2 Weeks | 25 K |
|